## Slide 1: Project Summary
By Ecoders (Carlo, Raly, Toni, Kevin, and Patrick)
Notes: Kevin

## Slide 2: Problem Statement
Food waste can be prevented with thorough planning and tracking.
Notes: Toni
As you all know, food waste is food that could have been eaten but was thrown away or composted instead.
1/3 of food produced in Canada is wasted.
47% of which is due to consumers.
The preferred method of reducing food waste of course starts with source reduction.
Which means reducing the volume of surplus of food generated and of course that starts with the individual.
Ie: have a shopping list when you go to the grocery store, know what you already have in the fridge so you don’t overbuy during your next grocery shop.

## Slide 3: Project Goals & Objective
Grocery buddy is an app that will enable consumers to:
  Plan their grocery lists and track the expiration dates of perishable food items
  Users will be able to make the most out of their food purchases.
Notes: Raly
Make grocery lists
Check items off as you get them
Save lists for future use
Move purchased items into a virtual “fridge”
See which foods are closest to expiring
Receive notifications when food is expiring (set times for reminders)

## Slide 4: Gather Requirements
Intuitively input and manage grocery lists (add, rename, copy, delete).
Automatically transfer items checked off grocery lists into a “fridge” list.
Fetch and track expiration information from database.
Send customizable push notifications to inform users when their food is about to go bad.
Notes: Patrick
Our baseline requirements:
  Database of food items – contains expiration dates and food information
  Database of users – contains grocery lists, custom user foods, and a fridge
  Database of fridge items – contains food items from user

## Slide 5: Deliverables
Sprint #1: Working UI for entering data.
Sprint #2: UI accurately pulls back-end data.
Sprint #3: UI complete, notifications are fully implemented.
Notes: Carlo
The first sprint will be spent creating and designing our user interface, it will be functional for pulling information from a list
The second sprint will be when we create our database and implement our researched data
The third sprint is where we will have our data in place which we can use to work on creating notifications as well as value-added features

## Slide 6: Success Criteria
UI/UX is easy to use, and intuitive for the typical grocery shopper.
App accurately notifies you when food is about to expire.
Notes: Kevin
In order for our app to be successful, it needs to
  Be easy enough for shoppers to use that they will use the grocery list feature
  Notify users when food is about to expire
  App must be able to pull and store the correct data from server-side

## Slide 7: Risks (Ongoing List)
 | Probability | Impact | Mitigation
Overestimate scope | High | High | Identify all necessary functions and technologies during the planning process
Lack of specificity in goals | Medium | High | Clearly state the minimum requirements for goals desired
Miss deadline | Low | High | Use Scrum to track project progress, help team mates with challenging tasks
Fail to use technology correctly | Medium | High | Use familiar technology that supports functionality desired, ask instructors for help
Notes: Toni
As you can see from the risks, we identified four major factors that hinder project completion: overestimating scope, lack of specificity, missed deadlines, tech failure.
Number one is the most likely, overestimating the scope of the work that we have to do, and how we’re going to prevent that from happening is through
identifying all necessary functions and technologies during the planning process.
We also want to be specific in our goals - we figured without clear cut goals we won’t be getting things done as fast.
Next is missed deadline, this has a very low probability of happening as our team is very on top of everything and we are using SCRUM to track project progress and we help eachother with challenging tasks.
And last but not least, we thought about another factor, failing to use technology correctly, and we plan to avoid this by using familiar technology that gets the job done and ask instructors for help if necessary.

## Slide 8: Stakeholders
Our team
Metro Vancouver
CST Faculty
Notes: Raly
People who benefit from our project would be:
  Us – because we want to get good grades and create a cool app
  Metro Vancouver – because we want to help reduce food loss and benefit the city
  CST Faculty – because they get to show off our work to other teachers and people in the industry

## Slide 9: Conclusion
Any questions?
Notes: Patrick

## Slide 10: Thanks!
Notes: Carlo